By:  Cook	H.C.R. No. 97

CONCURRENT RESOLUTION

WHEREAS, Eagle Construction and Environmental Services, Inc., and Joe Walraven allege that:

(1)  on or about November 25, 1991, Eagle Construction and Environmental Services, Inc., (Eagle) and Joe Walraven, owner of the company, entered into a contract, #14-2-80080, with the Texas Department of Transportation for the removal of three underground storage tanks and disposal of contaminated soil;

(2)  during performance of the contract, an underground waste oil storage tank that was not on the contract was discovered;

(3)  on December 19, 1991, C. E. Stabeno, on behalf of the Texas Department of Transportation, agreed to the bid submitted by Eagle and issued an emergency purchase order (#258-154) for the removal of the waste oil tank and its contaminated soil;

(4)  after removal of the waste oil tank, it was discovered that a waste oil release had occurred and, as a result, more soil was contaminated than initially estimated;

(5)  the Texas Department of Transportation and its agent, Environmental Strategies, Inc., directed Eagle to over-excavate and dispose of the associated contaminated soil;

(6)  after a total of 397 cubic yards of soil was excavated and 297 cubic yards was disposed of, Eagle was notified by the Texas Department of Transportation to cease all work and that the remainder of the job would be put out for bid in a separate package;

(7)  Eagle ceased work and issued an invoice for the services rendered, in accordance with the contract for the removal of the waste oil tank and its contaminated soil;

(8)  Eagle has made numerous attempts to obtain payment for the work performed, and the Texas Department of Transportation has failed to pay and is therefore in breach of contract; and

(9)  Eagle is entitled to compensation in the amount of $41,563.78 for the work performed as provided by the contract; now, therefore, be it

RESOLVED by the Legislature of the State of Texas, That Eagle Construction and Environmental Services, Inc., and Joe Walraven are granted permission to sue the State of Texas and the Texas Department of Transportation subject to Chapter 107, Civil Practice and Remedies Code; and, be it further

RESOLVED, That the executive director of the Texas Department of Transportation be served process as provided by Section 107.002(a)(3), Civil Practice and Remedies Code.