By:  Thompson, S.	H.C.R. No. 135

CONCURRENT RESOLUTION

WHEREAS, Green International, formerly known as Argee Corporation, alleges that:

(1)  it entered into a contract with the Texas Department of Criminal Justice, formerly the Texas Department of Corrections, on July 25, 1988, to construct a 1,000-bed medium security prison at Snyder, Texas, known as the Price Daniel Unit;

(2)  it entered into a contract with the department on August 9, 1988, to construct a 1,000-bed medium security prison at Dayton, Texas, known as the L. V. Hightower Unit;

(3)  it entered into a contract with the department on January 26, 1989, to construct a 1,000-bed medium security prison at Woodville, Texas, known as the Gib Lewis Unit;

(4)  it has fully performed all of its obligations under the terms of the three contracts;

(5)  its performance on all three prison projects was delayed and made more costly by numerous items of extra work, by the failure of the state and its representatives, construction manager, and architect to respond to routine contract communications in a timely and comprehensive manner, by deficient, defective, and incomplete contract plans and specifications, and by the failure of the state and its representatives and construction manager to administer the contracts in accordance with the contract terms and general principles of construction management;

(6)  the State of Texas, acting by and through the Texas Department of Criminal Justice, has wrongfully withheld from Green International and its subcontractors and suppliers contract balances, retainages, and additional compensation to which Green International, its subcontractors, and suppliers are entitled, in breach of the various contracts enumerated above; and

(7)  it has attempted to resolve these conflicts and disputes under the contractually established disputes procedure but the state has failed to act on any of its claims, leaving Green International with no apparent remedy; now, therefore, be it

RESOLVED by the Legislature of the State of Texas, That Green International, formerly known as Argee Corporation, is granted permission to sue the State of Texas and the Texas Department of Criminal Justice subject to Chapter 107, Civil Practice and Remedies Code; and, be it further

RESOLVED, That the executive director of the Texas Department of Criminal Justice be served process as provided by Section 107.002(a)(3), Civil Practice and Remedies Code.