By Hilbert	H.C.R. No. 182

HOUSE CONCURRENT RESOLUTION

WHEREAS, Harbert Construction Company alleges that:

(1)  it entered into three separate contracts with the Texas Department of Criminal Justice to construct 1,000 bed prisons located in Hondo, Lamesa, and Pampa (known as the "Hondo Project," the "Lamesa Project," and the "Pampa Project");

(2)  it has performed all of its obligations under the terms of the contracts;

(3)  the department's deficient management, lack of coordination and constructive acceleration of the projects required Harbert Construction Company to hire additional employees on the Hondo Project and the Lamesa Project;

(4)  the department's actions required Harbert Construction Company to incur extended overhead costs on the projects;

(5)  Harbert Construction Company had to make changes in the scope of the contract because of drawing errors discovered in the contract;

(6)  the department wrongfully withheld liquidated damages on the projects;

(7)  due to the department withholding payment, a mechanical subcontractor on the Hondo Project has made a claim and several other subcontractors have experienced serious losses;

(8)  it is entitled to just compensation, including interest, due to the department's failure to make prompt payment, as provided by Subchapter B, Chapter 2251, Government Code;

(9)  Harbert Construction Company and the Texas Department of Criminal Justice have attempted to resolve these conflicts and disputes by a dispute resolution agreement; and

(10)  it has timely presented the claims and is entitled to damages, including damages for acceleration costs, additional supervision and overhead costs, claim preparation costs, withheld liquidated damages, changes in the scope of the contract, subcontractor claims, and interest; now, therefore, be it

RESOLVED by the Legislature of the State of Texas, That Harbert Construction Company is granted permission to sue the State of Texas and the Texas Department of Criminal Justice subject to Chapter 107, Civil Practice and Remedies Code; and, be it further

RESOLVED, That the executive director of the Texas Department of Criminal Justice be served process as provided by Section 107.002(a)(3), Civil Practice and Remedies Code.