By Hilbert	C.S.S.C.R. No. 106

SENATE CONCURRENT RESOLUTION

WHEREAS, Harbert Construction Company alleges that:

(1)  it entered into three separate contracts with the Texas Department of Criminal Justice to construct 1,000 bed prisons located in Hondo, Lamesa, and Pampa (known as the "Hondo Project," the "Lamesa Project," and the "Pampa Project");

(2)  it has performed all of its obligations under the terms of the contracts;

(3)  the department's deficient management, lack of coordination and constructive acceleration of the projects required Harbert Construction Company to hire additional employees on the Hondo Project and the Lamesa Project;

(4)  the department's actions required Harbert Construction Company to incur extended overhead costs on the projects;

(5)  Harbert Construction Company had to make changes in the scope of the contract because of drawing errors discovered in the contract;

(6)  the department wrongfully withheld liquidated damages on the projects;

(7)  due to the department withholding payment, a mechanical subcontractor on the Hondo Project has made a claim and several other subcontractors have experienced serious losses;

(8)  it is entitled to just compensation, including interest, due to the department's failure to make prompt payment, as provided by Subchapter B, Chapter 2251, Government Code;

(9)  Harbert Construction Company and the Texas Department of Criminal Justice have attempted to resolve these conflicts and disputes by a dispute resolution agreement; and

(10)  it has timely presented the claims and is entitled to damages, including damages for acceleration costs, additional supervision and overhead costs, claim preparation costs, withheld liquidated damages, changes in the scope of the contract, subcontractor claims, and interest; now, therefore, be it

RESOLVED by the Legislature of the State of Texas, That Harbert Construction Company is granted permission to sue the State of Texas and the Texas Department of Criminal Justice subject to Chapter 107, Civil Practice and Remedies Code; and, be it further

RESOLVED, That the suit authorized by this resolution shall be brought in Travis County, except that if each contract that is the subject of the suit requires that the suit be brought in another county the suit may be brought in that county; and, be it further

RESOLVED, That the total of all damages awarded in the suit authorized by this resolution, including any court costs, attorney's fees, and prejudgment interest awarded under law, may not exceed $1 million, that Harbert Construction Company may not plead an amount in excess of that amount in a suit authorized by this resolution, and that this is the total amount that may be recovered with respect to the contracts that are the subject of this resolution in all actions brought with respect to those contracts; and, be it further

RESOLVED, That payment of any damages awarded in a suit authorized by this section from the state treasury is subject to appropriation; and, be it further

RESOLVED, That it is the intent of the 74th Legislature of the State of Texas that, if any damages are awarded in a suit authorized by this resolution, the damages be paid from money appropriated to or otherwise available to the Texas Department of Criminal Justice and that additional money should not be appropriated for the purpose of paying these damages; and, be it further

RESOLVED, That the remedies available to Harbert Construction Company in the suit authorized by this resolution are limited to the remedies traditionally available for breach of contract, except that Harbert Construction Company may not recover consequential damages resulting from any breach of contract,  and that this resolution does not authorize suit on any claim that sounds in tort; and, be it further

RESOLVED, That Harbert Construction Company and the Texas Department of Criminal Justice may agree to submit the matter that is the subject of this resolution to binding arbitration; and, be it further

RESOLVED, That the provisions of this resolution are not severable, and if any provision of this resolution is finally held to be invalid by a court of competent jurisdiction, the remaining provisions are also invalid and this resolution has no force or effect and no suit is authorized by this resolution; and, be it further

RESOLVED, That the executive director of the Texas Department of Criminal Justice be served process as provided by Section 107.002(a)(3), Civil Practice and Remedies Code.

{BEGCAPTION}

Granting Harbert Construction Company permission to sue the State of Texas and the Texas Department of Criminal Justice.

{ENDCAPTION}